# Atlanticus R3.5E — E-010
Aborted Run Corrective Checkpoint

Checkpoint v1.0.0 · 30 August 2026

| Campaign | R3.5E Configuration / Failure |
| --- | --- |
| Test | E-010 — Lease lost after WAL before cache |
| Attempt status | ABORTED / NOT ADJUDICATED |
| Product result | No FAIL assigned |
| SMB preflight | PASS — durable_commit_id=C-A; materialized_commit_id=C-A |
| Harness gate before attempt | 0.1.1 GREEN — 332/332 in 8.02 s |

# Observed failure

Owner A aborted before completing its first runtime iteration with `ValueError: as_of must use second precision`. Because Owner A never reached the adoption pause marker (`a-paused`), Owner B later timed out waiting for that marker. The Owner B timeout is therefore consequential, not an independent failure.

# Root cause

The E-010 harness derived the runtime `as_of` from the live monotonic elapsed time (`perf_counter() - schedule_started_monotonic`). That value naturally contains fractional seconds, while the product contract enforced by `normalize_utc_second` requires exact second precision. The failure occurred before the lease-loss/adoption scenario itself was exercised.

# Corrective 0.1.2

E-010 now derives `as_of` from the logical iteration slot instead of wall elapsed time: `schedule_base_at + (iteration - 1) × iteration_period_seconds`. For the frozen E-010 contract this gives iteration #1 exactly at the base timestamp, iteration #13 exactly at +60 s and Owner B iteration #14 exactly at +65 s. The helper rejects schedules that would not resolve to a whole-second timestamp.

| Corrective scope | Value |
| --- | --- |
| Files | performance/run.py; performance/commented/run.py; tests/test_performance_harness.py |
| Product changes | None |
| Suite count | Remains 332 |
| Regression | Existing E-010 regression extended to assert iteration #1=base and #13=base+60 s |
| Static QA | Production<->commented AST equivalent; helper exact-second validation PASS |
| Corrective SHA-256 | d15010d88891f03b4b94eb53a6ce69ce09066c1b02bdce9798d9bf9775984268 |

# Next authoritative gate

Apply harness corrective 0.1.2 over the current 0.1.1 working tree on GLONBW11. Require Ruff/format green and 332/332 tests. If green, reuse the existing CIFS mount and Samba process; clean only the E-010 workload/result paths and rerun the single 600 s workload. The previously validated SMB preflight remains valid unless the mount or Samba process changes.