# Atlanticus R3.5E — E-010
Cumulative Harness Corrective Checkpoint

Corrective 0.1.3 · 30 August 2026

| Previous gate | 0.1.2 → 331/332 |
| --- | --- |
| Failure | Same synthetic E-010 functional_integrity_ok=False |
| Classification | Harness artifact composition regression |
| Product result | No FAIL assigned |
| Corrective | 0.1.3 cumulative |
| Expected authoritative suite | 332 |

# Root cause

The 0.1.2 ZIP was built from a test file that did not contain the prior 0.1.1 fixture correction. Applying 0.1.2 therefore restored four non-canonical alarm identities from `perf/alarm_*` back to `alarm_*` in bootstrap, churn, structural reset and final snapshots. This recreated the same synthetic adjudication failure already fixed by 0.1.1. The product adjudicator remains unchanged.

# Corrective 0.1.3

0.1.3 is cumulative and self-contained. It keeps the exact-second logical iteration clock introduced by 0.1.2, restores the four canonical `perf/alarm_*` fixture constructions from 0.1.1, and adds real regression coverage for `_e010_iteration_as_of`: iteration #1 equals the base time, iteration #13 equals +60 seconds, and a sub-second period is rejected.

| Scope | Evidence |
| --- | --- |
| Files | performance/run.py; performance/commented/run.py; tests/test_performance_harness.py |
| Static QA | 4/4 canonical key constructions verified; test py_compile PASS |
| Mirror QA | run.py and commented/run.py AST-equivalent after Python 3.14 syntax normalization |
| Clock QA | #1=base; #13=base+60 s; sub-second period rejected |
| SHA-256 | c1791d6833d860058b95a4a90cd3b8ef1ce6ed87c681b903c496e360d1bbffa0 |

# Next gate

Apply corrective 0.1.3 over the current 0.1.2 tree on GLONBW11. Require Ruff/format green and 332/332. Do not relaunch the E-010 workload until that gate is green. The existing CIFS/Samba preflight remains valid as long as the mount and smbd process remain unchanged.