# Atlanticus R3.5F — F-007
Phase A Harness Corrective Checkpoint

Docker constrained alarm saturation · Corrective 0.1.2 · 30 August 2026

| Finding | F-F007-001 |
| --- | --- |
| Classification | Harness / Docker bind-mount integration defect |
| Product impact | None identified |
| Capacity evidence | Invalid — workload never reached iteration #1 |
| Resource probe | 1.0 CPU / 2 GiB confirmed |
| Corrective | Harness 0.1.2 |
| Changed files | 3 |
| Expected full suite | 362 tests |
| Phase A / Phase B | Blocked pending corrective gate |

# Observed first Phase A attempt

The Docker image built successfully and the in-container resource preflight confirmed the intended E2 envelope: cpu_limit_cores=1.0 and memory_limit_bytes=2147483648. Immediately afterwards, before performance iteration #1, performance.run attempted to clean its configured work directory with shutil.rmtree('/f007/work'). Because /f007/work was itself the Docker bind-mount root, Linux returned PermissionError [Errno 13]. The container exited with code 1 and no result.json was produced.

# Interpretation

The stage-summary label PRODUCT FAIL is not accepted as a product or capacity result for this attempt. The runtime resource contract was valid, but the workload never started. This is a harness integration defect at the host-to-container filesystem boundary and is tracked as F-F007-001.

# Root cause

performance.run legitimately owns its configured work_dir and recreates it at startup. The F-007 harness mounted the host stage directory directly at the same path used as work_dir. A bind-mount root cannot be removed from inside the container, regardless of matching host/container UID and GID.

# Corrective 0.1.2

The bind mount remains /f007/work, but the runner now receives --work-dir /f007/work/run. The nested run directory is an ordinary child of the mount and can be removed/recreated by performance.run. After the container exits, the host reads execution logs and physical durability from stage_work/run. No change is made to performance.run, product runtime, Core, Persistence or Job Runtime.

| Changed file | Purpose |
| --- | --- |
| performance/docker_stress.py | Use nested /f007/work/run and audit stage_work/run |
| performance/commented/docker_stress.py | Equivalent commented mirror |
| tests/test_performance_docker_stress.py | Freeze bind-root + nested runner work-dir contract |

# Static QA

The 12 dedicated F-007 regressions pass in the isolated delivery test environment. Production and commented docker_stress modules remain AST-equivalent, and all three changed Python files compile. The total authoritative suite remains 362 because the existing Docker-create regression was strengthened rather than adding a new test.

# Required next sequence

Apply Corrective 0.1.2, rerun Ruff/format and full pytest on GLONBW11, and require 362/362. Then rebuild the F-007 image with --rebuild because the currently built image contains Harness 0.1.1. Clean only the failed Phase A evidence and retry phase-a. Phase B remains blocked until the retried E2 stage is independently audited.

# Artifact

atlanticus-r3.5f7-docker-constrained-alarm-saturation-harness-0.1.2.zip
SHA-256: a081bc514a68eddba7b71a1ec46687233a653daf8f09442b54967e04a223a253