# Atlanticus R3.5F — F-007
Real Volume v2 Contract

Docker constrained capacity with physical Parquet input · Contract v1.0.0 · 30 August 2026

| Status | CONTRACT READY / PHASE B BLOCKED |
| --- | --- |
| Test ID | F-007 |
| Synthetic control | Retained, not authoritative for capacity |
| Input | Physical Parquet dataset mounted read-only |
| Runtime data path | AlarmIterationLoader -> ada.data.sources -> DatasetRuntime -> ParquetDatasetStore |
| Measured interval | 300 s / 61 iterations / 5 s cadence |
| Primary envelopes | E2=1 CPU/2 GiB, E3=1.5/3 GiB, E4=2/4 GiB |
| Product changes | None expected |

# 1. Why F-007 is revised

The successful Harness 0.1.2 retry proves Docker resource enforcement and the alarm engine under E2, but its source was a minimal in-memory Shared Latest frame: one view, one column, one row, one numeric value and 140 bytes. That run therefore excludes the physical read path, Parquet scan/projection/materialization, filesystem I/O and meaningful page-cache pressure. It remains useful only as a Synthetic Engine Control and cannot define production CPU/RAM sizing.

# 2. Physical-source boundary

Authoritative F-007 v2 stages must consume a frozen physical dataset mounted read-only at /f007/input. Alarm Runtime must continue to request data through the existing application contract. Neither Alarm Runtime nor performance/docker_stress.py may open Parquet or construct a replacement DataFrame directly.

| Layer | Responsibility |
| --- | --- |
| Alarm Runtime | Declares/loads requirements each iteration; no inter-iteration LoadedDataSources cache |
| ada.data.sources | Routes named source requirements to the configured physical data source |
| DatasetRuntime | Resolves dataset access and projection |
| ParquetDatasetStore | Reads the physical Parquet files |
| Linux | Automatically manages page cache and filesystem I/O |

# 3. Accepted dataset origin

An operational capture is the preferred input. If raw operational values cannot be used, a sanitized operational-shape fixture is acceptable only when its physical structure is derived from a representative capture and it is created before the measured run. The measured container must never generate, rewrite or mutate the capacity dataset.

| Accepted | Rule |
| --- | --- |
| Operational capture | Preferred; preserve representative physical layout while respecting data-handling constraints |
| Sanitized operational-shape fixture | Acceptable if file/schema/row-group/compression/partition characteristics are derived from a representative capture |
| Pure in-memory synthetic source | Not accepted for authoritative F-007 capacity |

# 4. Frozen dataset manifest

Before any capacity stage, the campaign must freeze one dataset manifest. Every envelope must consume the same dataset bytes and schema; only the projected requirements may change with alarm_count.

| Manifest field | Required evidence |
| --- | --- |
| dataset_id / schema version | Stable campaign identity |
| origin class | Operational capture or operational-shape fixture |
| file list | Mount-relative paths |
| hashes | Per-file SHA-256 plus aggregate dataset SHA-256 |
| size | file_count and total_bytes |
| shape | row_count and physical/projectable columns |
| Parquet layout | row-group count, compression, schema and partition layout |
| mount | /f007/input mounted read-only |

# 5. Projection scaling

Alarm count remains the main stress variable. The physical dataset is fixed while DataRequirement/projection pushdown selects the signals needed for each stage. This keeps the input artifact comparable across E2/E3/E4 and ensures source-load cost grows through the same DatasetRuntime path rather than by changing the test fixture itself.

# 6. Page-cache treatment

Linux page cache remains enabled and is considered part of real steady-state operation. The campaign will not call drop_caches during normal capacity stages. To make stages comparable, each container performs a harness-only prewarm against the same physical source before the measured 300-second interval. Prewarm occurs in the same container/cgroup so file-backed memory remains visible to the resource envelope. The first prewarm access may be retained as cold-ish diagnostic evidence but does not adjudicate capacity.

# 7. Physical I/O and memory evidence

| Telemetry | Purpose |
| --- | --- |
| source_load p50/p95/p99 | Cost of the real source load path |
| memory.current | Total cgroup memory |
| memory.stat anon | Anonymous/application memory |
| memory.stat file | File-backed memory/page cache |
| memory.stat active_file/inactive_file | File-cache activity state |
| io.stat read bytes / read ops | Physical I/O deltas |
| CPU usage / throttling | Resource saturation and cgroup pressure |
| iteration/cadence/overruns | End-to-end service capacity |
| RSS + durability | Process memory and hard correctness gates |

# 8. Per-stage hard contract

| Gate | Expected |
| --- | --- |
| Resource contract | Requested CPU/RAM confirmed |
| Dataset contract | Read-only mount + manifest/hash exact |
| Measured iterations | 61 |
| WAL | 2 exact: bootstrap + +300 evidence |
| Final snapshot | 1 snapshot; alarm count exact |
| Duplicate commit IDs | 0 |
| Commit-chain mismatches | 0 |
| Durable/materialized | Aligned |
| Natural drain | Success |

GREEN-MARGIN remains p95 iteration <3750 ms, p99 <5000 ms, zero overruns, p95 start interval <=5250 ms, memory peak <80% and clean integrity. BOUNDARY/REVIEW captures reduced margin. SATURATED includes p95 >=5000 ms, overrun ratio >=5%, memory >=95%, OOM/137, incomplete measured interval or sustained cadence loss. Correctness/durability failures unrelated to explicit resource exhaustion remain PRODUCT FAIL.

# 9. Synthetic control disposition

Run 957c79ce-975e-4403-90da-9a29ab29adbf closes F-F007-001 because the nested runner work root completed end-to-end. It is retained only as Synthetic Engine Control: 1 CPU/2 GiB, 1000 alarms, 61 iterations, p95 941.48 ms, p99 1329.64 ms, 0 overruns, WAL=2, snapshot=1000 and durable==materialized. It does not establish a minimum viable production envelope.

# 10. Execution disposition

Current synthetic Phase B is blocked. The next increment is dataset-first: obtain/freeze the representative physical input and its manifest, then implement only the harness changes required for the read-only mount, physical source binding, same-container prewarm and cgroup page-cache/I/O telemetry. After that delta passes its authoritative gate, F-007 capacity scaling may resume. Changing Latest publications, multiple sources and moderate historical load remain reserved for F-010 Final Docker Qualification.