# Atlanticus R3.6A-001
Azure Runtime / Deployment Contract

v1.0.0 · PROPOSED — DESIGN ONLY / IMPLEMENTATION BLOCKED

| Campaign | R3.6 — Azure Deployment Qualification |
| --- | --- |
| Increment | R3.6A-001 — Freeze Azure Runtime / Deployment Contract |
| Status | PROPOSED — REVIEW REQUIRED / IMPLEMENTATION BLOCKED |
| Product baseline | R3.5 CLOSED PASS/GREEN |
| Qualified local envelope | E2 = 1 CPU / 2 GiB |
| Azure target | Azure Container Apps — Container App, not Job |
| Scale during qualification | minReplicas=1 / maxReplicas=1 |
| Ingress | Disabled |
| Revision mode | Single |
| Primary objective | Prove Azure deployment equivalence before any product refactor |

# 1. Purpose

R3.6A-001 freezes the Azure execution contract for the Alarm Runtime after the local Docker performance/stress campaign closed green. The increment is architectural and contractual only. It does not implement infrastructure, change product packages or execute an Azure workload.

The next risk to remove is environment equivalence: the already-qualified runtime must preserve its resource envelope, cadence, persistence semantics and controlled physical-data behavior when deployed to Azure. Additional scale, source realism and product changes are explicitly out of scope until this baseline is proven.

# 2. Frozen Azure target

| Contract item | Frozen decision |
| --- | --- |
| Compute service | Azure Container Apps (ACA) Container App |
| Execution model | Always-on long-running process; not an event/job execution |
| Plan for baseline | Consumption |
| Container resources | 1.0 vCPU / 2.0 GiB exactly |
| Minimum replicas | 1 |
| Maximum replicas | 1 |
| Autoscaling | Disabled for qualification by min=max=1 |
| Ingress | Disabled; Alarm Runtime is not exposed as a public web service |
| Revision mode | Single revision |
| Image registry | Azure Container Registry (ACR) or equivalent approved private registry |
| Replica ownership | One active replica for baseline qualification |

Rationale: ACA Consumption supports the exact 1 vCPU / 2 GiB combination qualified in R3.5. When ingress is disabled, at least one minimum replica is required to prevent an inactive app from scaling to zero with no trigger able to restart it. Horizontal scaling is intentionally excluded from the first Azure qualification.

# 3. Identity and secret contract

| Area | Frozen contract |
| --- | --- |
| Application identity | Prefer one user-assigned Managed Identity for stable pre-authorization across revisions. |
| ACR pull | Managed Identity; no registry username/password in application configuration. |
| Key Vault | Managed Identity + RBAC; Key Vault references for secrets that must exist as Container Apps secrets. |
| Azure service access | Use Microsoft Entra ID / Managed Identity whenever the target service supports it. |
| Generic credentials | Allowed only where identity-based authentication is unavailable; values remain outside code/logs. |
| Logging | No access tokens, account keys, SAS values, connection strings or secret payloads. |
| Rotation | Secrets and infrastructure credentials must be replaceable without source-code changes. |

Container Apps can use managed identities to access Entra-protected services, including Key Vault, Azure SQL and Azure Storage APIs. Key Vault references are therefore the default for application-level secret material.

# 4. Persistence contract

| Item | Frozen decision |
| --- | --- |
| Durable runtime state | Persistent filesystem semantics must be preserved for the first Azure parity qualification. |
| Azure mechanism | Azure Files SMB volume mounted ReadWrite to a deployment-composed runtime state root. |
| Product coupling | The mount path is injected by deployment composition; Core/Persistence must not hardcode Azure. |
| Input bank | Accepted F-007 controlled physical bank mounted separately ReadOnly. |
| Input mutability | No write permission to the physical bank. |
| Local ephemeral disk | May be used only for disposable cache/temp data, never authoritative WAL/snapshot state. |
| Scale-out | Not qualified while filesystem state is shared; maxReplicas remains 1. |

# 5. Azure Files authentication exception

Current Azure Container Apps Azure Files mounting requires a storage-account key when the environment storage link is configured; identity-based mounting is not available for this ACA mechanism. This is a platform-level exception, not an application credential contract.

| Rule | Required treatment |
| --- | --- |
| Key exposure | The Azure Files account key must never enter application environment variables, code or logs. |
| Provisioning | Pass only through the secure deployment/IaC execution boundary. |
| Source control | Never commit the key or a rendered infrastructure file containing it. |
| Rotation | Treat it as rotatable infrastructure secret material. |
| Policy blocker | If organizational policy forbids shared-key Azure Files mounts, R3.6A must stop and reselect the persistence target; do not weaken policy. |

# 6. Network and exposure contract

| Item | Baseline rule |
| --- | --- |
| Public ingress | None |
| Inbound dependency | None required by the Alarm Runtime baseline |
| Outbound | Only endpoints required by ACR, identity, Key Vault and approved Azure dependencies |
| VNet | Not mandatory for the first controlled parity run unless the target subscription/environment policy requires it |
| Private endpoints | Deferred until required by actual production source/network policy |
| Source realism | No PI/Cosmos/SQL/Service Bus production source is introduced merely to qualify deployment equivalence |

# 7. Runtime lifecycle contract

| Lifecycle concern | Frozen behavior |
| --- | --- |
| Startup | Container must reach running state without manual intervention and confirm the effective E2 resource contract. |
| Steady state | Preserve the 5-second candidate cadence used by the R3.5 qualified workload. |
| Shutdown | Use the runtime's natural drain semantics; no new work may be committed after the stop boundary. |
| Restart | A later R3.6 test must prove restart/recovery from persistent Azure state. |
| Health probes | Do not add a product HTTP/TCP endpoint solely for A-001. Probe integration is allowed later only if an existing product contract supports it or a separate contract approves it. |
| Replica replacement | Platform replacement must not silently create an unsupported concurrent-writer scenario during the single-replica baseline. |

# 8. Observability contract

| Channel | Frozen behavior |
| --- | --- |
| Local/runtime logs | Keep existing enriched local logging behavior. |
| Azure telemetry | Remain logically separate from local logs. |
| Remote product export | Preserve selective WARNING / ERROR / CRITICAL policy unless another contract changes it. |
| Platform diagnostics | ACA/platform logs may be collected independently for deployment evidence. |
| Secrets | Redaction requirements remain mandatory across both product and platform-facing evidence. |
| Qualification metrics | Capture resource assignment, replica lifecycle, startup, cadence, CPU/memory, restart/drain and durable integrity. |

# 9. Cost and operational guardrails

The qualification environment is intentionally minimal: one replica, E2 resources, no autoscale, no unnecessary sidecars and no unrelated integrations. Test resources should be isolated and removable after evidence capture. R3.6 must not introduce standing Azure cost merely to mirror capabilities already proven locally.

# 10. Qualification sequence after acceptance

| Next increment | Scope |
| --- | --- |
| R3.6A-002 | Azure composition + Bicep + deployment harness + smoke only. Create ACA/ACR/identity/storage bindings and prove resource/mount/image startup contracts. |
| R3.6A-003 | Azure parity qualification: replay the accepted F-010 integrated workload at E2 for 30 minutes; compare cadence/integrity against the Docker baseline. |
| R3.6A-004 | Restart/recovery qualification on persistent Azure state; prove natural recovery and durable/materialized alignment after controlled replica restart. |
| R3.6A-005 | Only if required: network/private-endpoint production-equivalence qualification. |

# 11. A-002 implementation boundary

| Allowed after A-001 acceptance | Not allowed |
| --- | --- |
| Bicep/IaC for a dedicated qualification environment | Alarm Core behavior changes |
| ACA composition for exactly 1 CPU / 2 GiB | Persistence semantic changes |
| ACR + Managed Identity bindings | Job Runtime refactor |
| Key Vault references / secure deployment parameters | General autoscaling |
| Azure Files RW durable mount + RO bank mount | Multi-replica execution |
| Small deployment/smoke harness and tests | Production PI/Cosmos/SQL/Service Bus pressure |
| Spanish commented mirror where code/scripts are added | New dependencies unless separately approved |

# 12. Hard gates for R3.6A-002 smoke

| Gate | Required result |
| --- | --- |
| ACA resource contract | Exactly 1.0 vCPU / 2.0 GiB |
| Replica range | min=1 / max=1 |
| Ingress | Disabled |
| Image pull | Private image obtained without embedded registry credential |
| Durable mount | ReadWrite and survives replica/process replacement test setup |
| Physical bank mount | ReadOnly and accepted bank identity/hash metadata verified |
| Secret scan | No secret values emitted in image config, application logs or captured evidence |
| Runtime startup | Process reaches normal execution state |
| Smoke integrity | No durability/chain/materialization defect |

# 13. Explicit exclusions

R3.6A-001 does not implement Azure resources, change product packages, add Redis, redesign observability, move persistence to Cosmos/Blob/SQL, enable scale-out, introduce Dapr, add an HTTP health service, modify Tool/UI behavior or widen the F-007 dataset bank. Those decisions require separate evidence and contracts.

# 14. Acceptance decision

If accepted, this document freezes Azure Container Apps single-replica E2 as the R3.6 baseline and authorizes only R3.6A-002 infrastructure composition + smoke implementation. It does not authorize the 30-minute Azure qualification until A-002 has passed its gate.

# 15. Current Microsoft platform references

Azure Container Apps scaling: https://learn.microsoft.com/en-us/azure/container-apps/scale-app

Container resources: https://learn.microsoft.com/en-us/azure/container-apps/containers

Storage mounts: https://learn.microsoft.com/en-us/azure/container-apps/storage-mounts

Azure Files mount tutorial: https://learn.microsoft.com/en-us/azure/container-apps/storage-mounts-azure-files

Managed identities: https://learn.microsoft.com/en-us/azure/container-apps/managed-identity

Container Apps secrets / Key Vault references: https://learn.microsoft.com/en-us/azure/container-apps/manage-secrets